## Slide 1: Peterson Ridge Station
3/12/24

## Slide 2: Peterson Ridge Station
Project Description
This project establishes a new Metra commuter station on the Union Pacific North line located at Peterson Avenue and Ridge Avenue in Chicago. The scope of this project includes:
ADA compliant passenger boarding platforms
ADA compliant ramps
ADA compliant parking
44 commuter parking spaces
Sheltered passenger warming facilities
Visual information systems
Station signage and wayfinding
Landscaping

## Slide 3: Peterson Ridge Station Rendering
WARMING HOUSE
WIND SHELTER
RAMP
RAVENSWOOD AVE.
PETERSON AVE.
RIDGE AVE
STAIR & RAMP
STAIR & RAMP
ACCESSIBLE PARKING
STAIR & RAMP
EAST PLATFORM
WEST PLATFORM
BIKE RACKS
COMMUTER DROP OFF

## Slide 4: Peterson Ridge Station Progress Photo

## Slide 5: Peterson Ridge Station Progress Photo

## Slide 6: Peterson Ridge Station Progress Photo

## Slide 7: Peterson Ridge Station Warming House Rendering

## Slide 8: Peterson Ridge Station Landscaping Rendering
RAVENSWOOD AVE.
WEST WIND SHELTER
EAST WIND SHELTER
KISS & RIDE
ADA PARKING
BIKE RACK
STATION WARMING HOUSE
STAIR
RAMP
RAMP
STAIR
RAMP
STAIR
EXISTING PARKING LOT
EXISTING PARKING LOT
ACCESS TO EXISTING PARKING LOT

## Slide 9: Peterson Ridge Parking
BIKE RACK

## Slide 10: Construction Schedule Impacts
1. Platform slope
  Platform replacement to comply with ADA standards
2. Roofing material temperature sensitivity
  Material is prone to cracking, and can not be installed at temperatures below 50˚ F
3. Station signage
  Delayed fabrication due to significant price increase and material availability
4. City of Chicago traffic signal permitting
  Additional city scope required coordination with multiple underground utilities
5. Guard rail procurement
  Long lead time to procure materials and fabricate
The following items contributed to the Peterson Ridge Station construction delays:

## Slide 11: Peterson Ridge Station Progress Photo

## Slide 12: Construction Timeline
April 15, 2024 - Contractor substantial completion
April 30, 2024 – Metra begins essential behind the scenes activities
May 20, 2024 - Scheduled station opening
June 30, 2024 - Landscaping completion

## Slide 13: Next Steps
Following construction substantial completion, Metra is tasked with several essential steps before the new station can be operational. These tasks include:
Complete landscaping
Coordinate platform (GIS) locations with the positive train control (PTC) system
Verify and test functionality with the Ventra Fare app
Synchronize electronic visual displays with Metra's schedule information
Test train tracking and safety announcement system

## Slide 14: Contact us
Andre Vasquez
Alderperson, 40th Ward
City of Chicago
Office: 5620 N Western
Phone: 773.654.1867
Email:
https://40thward.org/contact/
Noe Gallardo
Metra Legislative & Community Affairs Liaison
Office: 547 W. Jackson Blvd, Chicago, IL, 60661
Phone: 312.735.8781
Email: NGallardo@METRARR.COM
Carrie Peel
John Burns Construction, Senior Project Manager
Office: 999 Oakmont Plaza Drive, Suite 400, Westmont, IL 60559
Phone: 708.670.7381
Email: cpeel@jbcco.com

## Slide 15
QUESTIONS?